## Slide 1: Project selection and portfolio management
Rick Mitchell

## Slide 2
“As living and moving beings we are forced to act, even when our existing knowledge does not provide a sufficient basis for a calculated mathematical expectation” (John Maynard Keynes)
“Many are called but few are chosen” (Jesus of Nazareth)

## Slide 3: Session Aims
Understand the strengths and weaknesses of various tools available for selecting and managing a portfolio of projects
Apply a series of practical tools designed to assist in the process of managing your portfolio better

## Slide 4: Goals of Selection & Portfolio Management
To maximise ROI of the limited resources which can be applied to NPD, NSD and New process developments
To choose the right projects and achieve balance and focus across the whole portfolio
Fast, efficient and transparent decision-making

## Slide 5: Why do we need Selection & Portfolio Management?
No Portfolio Management
Means
…..
Immediate Result
End Result
A reluctance to kill projects
Many projects added to the list
A total lack of focus
Too many projects
Resources thinly spread
Quality of execution suffers
Inefficiency, increased time to market
Higher failure rates
Weak decision points
Poor Go/Kill decisions
Too many mediocre, low value
projects
Good projects are starved
Too few stellar prod.
winners
Many “ho-hum”
launches
No rigorous selection criteria
Project selection based on
emotion, politics
Wrong projects are selected
Many failures
No strategic criteria for project
selection
Projects lack strategic
direction
Projects not strategically
aligned
Scattergun effort
New products do not
support business
strategy

## Slide 6
Value
Balance
Strategic fit for the business
Criteria for a portfolio of projects

## Slide 7
Value
- Potential returns per project (NPV)
- Internal Rate of Return;
- Time to break even
- Probability weightings
- Include management options
- Monte-Carlo methods
Balance
Strategic fit for the business
Criteria for a portfolio of projects

## Slide 8: Basic Financial Valuation
No Risk:
  Income – cost
  Discounted cash flow (DCF)
  Net Present Value (NPV)
  Time to break even (TBE)
  Internal Rate of Return (IRR)

## Slide 9: Basic Financial Valuation
  Including Risk:
  Success probability p
  Income*p – cost
  Adjusted Discount rate
  Several possible outcomes, a, b, c:
Value = p1.a + p2.b + p3.c

## Slide 10
Traditional financial methods assess projects on a “one-off” basis.
In practice, decisions are possible at many stages. This is the value added by management.
Each stage provides an option, not a commitment for the next.
Option valuation of projects

## Slide 11: Value of a multi-stage project
Net Present Value (NPV):
75x0.25 –20 = -1.25
Expected Commercial value (ECV) :
75x0.25 -7.5 = 11.25
1M
2M
5M
12M
50%
70%
90%
80%
Sales 75M
Probability
25%
Costs 20M
100% 50% 35% 31%

## Slide 12
PRODUCT PLATFORMS
Option analysis is especially useful in
valuing projects that lead to multiple
opportunities
BUT THERE IS A PROBLEM!!

## Slide 13: Range of possible values
Value £M
Probability
X
-20
+55
-8
-3
-1
50%
25%
ECV

## Slide 14: Problem 1
The literature is very pessimistic about peoples’ ability to judge the probability of future events.
  “….for anyone who would wish to view man as a reasonable intuitive statistician, such results are discouraging.“
  “…subjects are more confident in judgments that are most likely to be off the mark…”
  Kahneman, Amos and Tversky 1982
  Judgement under Uncertainty: Heuristics and Biases
Estimates cannot be validated, even in principle
All detail is unreliable

## Slide 15: Problem 2
All these methods generate “spot (mean) values”.
Valid for large numbers of projects
  “Sum of random variables is close to the sum of the means”
For small numbers, must consider the range of possible outcomes, eg unemployment
The best you can do is a Value-Probability diagram

## Slide 16: Adding n probability distributions
R
n
√(n)
Standard Deviation
Mean
1
√(n)
Assuming no correlations
Fig 1

## Slide 17: Probability distributions of value
Value
R
Fig 2
Nb All detail is unreliable!

## Slide 18: Research: Value-probability diagram
Value
Probability

## Slide 19: Bets against a benchmark
Value
Benchmark
Discount weighting factor for downside?
Discount weighting factor for upside?
DOWNSIDE
UPSIDE
Value or ∫
R
Fig 4b

## Slide 20
In an ideal, predictable world we would have a fully-developed business plan for each project.
With sufficient care over risks this would give a value (better, a range of values) for each.
“Bang for the buck” (NPV/cost) gives a ranking order.
  Or a threshold of acceptability
Value: summary

## Slide 21
BUT…..
Specific project information is often unavailable or unreliable……..
So, assess project against general criteria known to be correlated with NPD success
  e.g.
    “Product differentiation, growth market,
    leverage of core skills”
    Market sector criteria
    Company-specific criteria
Scoring methods

## Slide 22
Source: Cooper et al.
Dupont’s project scoring matrix

## Slide 23
Rating | 0 | 4 | 7 | 10 | Total
Key Items |  |  |  |  | 
Increased sales (or lost sales saved) in first 3 years after launch | None | $2 million (eg 100 extra machines at $20k) | $4 million (eg 200 extra machines at 20k) | $6 million (eg 300 extra machines at $20k) | 
Cost reduction Savings over 3 years | None | $0.5 million | $1 million | $1.5 million | 
Price premium/ gross margin in target market | Worse margins than in our main business | Margins similar to our main business. Little or no price premium | Improved margin. Price premium equivalent to $1M over 3 years | Significantly better margin. Price premium equivalent to $1.5M over 3 years. | 
Channel cost or efficiency benefits | More difficult to sell or service than existing products. Significant training need | Selling and servicing much the same as existing products | Easier to sell or service than existing products. Efficiencies worth $1M over 3 years | Significant benefits to the channels. Efficiencies worth $1.5M over 3 years. | 
Customer impact | Offers no unique customer benefits or features | Some unique customer benefits. Enhances corporate image | Clear unique benefits. Something to talk about. A “door opener” | Eye-catching benefits. A talking point at shows. Gives an entry to competitor laser accounts. | 
Technology offers a platform for growth | Dead end/one of a kind | Can be used in other products or for business expansion | Potential for use throughout the business or for diversification | Opens up entirely new markets | 
COMMENTS |  |  |  |  | TOTAL %
“Soft”
“Hard”
Project Portfolio: Rewards

## Slide 24
Good for
  Early appraisal
  Supporting exploratory initiatives
  Complex, multi-stage, projects
  Relative ranking and selection
Must give way progressively to “harder” valuations as projects mature
Scoring systems

## Slide 25
Value
AND Balance, e.g.
- risk/reward; customer novelty/complexity;
market novelty/technical novelty….
- size
- timing
Strategic fit for the business
Criteria for a portfolio of projects

## Slide 26
Time
Delivery
Balance in Time

## Slide 27
Low
High
Reward
NPV
Easy, high prob.
Difficult, low prob
“PEARLS”
“OYSTERS”
“B AND B”
“WHITE
ELEPHANTS”
ADL Risk-Return matrix

## Slide 28: Project Portfolio: Likelihood of Success
Rating | 0 | 4 | 7 | 10 | Total
Key Items |  |  |  |  | 
Size of technical step (in at least 1 parameter) | New concept or order of magnitude change | Step change short of order of magnitude or significant novelty of method | Less than 50% change. No major novelty | Incremental improvement | 
Technical uncertainty | Many major technical uncertainties, or very high complexity | Several significant technical uncertainties, or high complexity | Technical solution defined but uncertainties remain | A defined and straightforward technical task. | 
Demonstrated feasibility | Have not yet been able to demonstrate feasibility | Limited demonstration achieved. Or outline plan for cost reduction | Almost demonstrated. Full demonstration planned. Or detailed plan for cost reduction | Full technical feasibility clearly demonstrated | 
Knowledge of market for this product | Pure guesswork | Rough estimate available but no specific study yet done | Specific study done but more work needed (eg market known within a factor of 2) | Market size well defined. No further work needed (eg +/-20%) | 
Market readiness | Extensive market development required. No apparent demand | Need or benefit must be highlighted to customers | Clear relationship between product and customer need; or substitutes a competitor product | Meets a clearly expressed customer need; or substitutes one of our products | 
Channel Capability | No relevant expertise or experience in our channels | Some relevant experience or expertise. | Considerable relevant resources available | Leverages our existing skills and resources well | 
COMMENTS |  |  |  |  | TOTAL %
Commercial
Technical

## Slide 29
Process Innovation Portfolio
Return
High
Incremental
Radical
Fundamental
Product Line / Process
Spinning
Cutting
Sewing
Packaging
Example: Fruit of the Loom
Risk
Weaving
Low

## Slide 30
A simple scoring system
  Ensures all factors included.
  Clarifies where the main risks are and what needs to be done.
  Avoids “too soon to think about that”
  “Anchor” statements to drive consistency
A structure for assessing risk and reward

## Slide 31
Value
Balance
Strategic fit for the business
  Roadmap
  Strategic buckets
Criteria for a portfolio of projects

## Slide 32
MARKET 1
MARKET 2
MARKET 3
MARKET 4
Bread and
Butter
Pearls
Oysters
Create
10%
Improve
40%
Eliminate
40%
Re-Use
10%
AXA
(From A. Oke)
“Strategic buckets”

## Slide 33
Full business plan
Risk/ reward analysis
Scoring methods
Financial valuation
Opportunity identification
Basic research
Targetted
research
Concept
development
Product
development
Commercialisation
Strategic balance (roadmapping, buckets)
Portfolio selection tools change with time

## Slide 34
The End